**Test Plan for Flipkart**

SR/BR #FLIPKART: M26 BR-FLKRT24052019 USR V\_01

AFC #:

Author: Vijay

Priority: High

Revision History:

|  |  |  |  |
| --- | --- | --- | --- |
| Version Number | Date | Description | Author |
| 1.0 | May 24, 2019 | Initial Document Summary | Vijay |

Reference Document:

|  |  |  |  |
| --- | --- | --- | --- |
| Version Number | Document Name | Author | Date |
| - | - | - | - |

Test plan Summary:

1. Description Enhancement

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks and approach. This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

1. Test Summary

2.1- Functional Testing Coverage

* In Scope
* Login and Logout
* Product Functionalities
* Payments
* Out Scope
* Other rest of the pages

2.2 Assumption:

1. Regression Coverage:

No automated functional tests are planned at this time.

1. Team Involved:

|  |  |  |  |
| --- | --- | --- | --- |
| BA | Praveen | BR | Vijay |
| TL | Fernandez | Testers | Albert, Thiyagu, Vairavan, manish, Manikumar |

1. Testing Schedule

|  |  |  |
| --- | --- | --- |
|  | Expected Date | Actual Date |
| UAT Load | 27 may 2019 | 27 may 2019 |
| Test Plan/Test cases | 25 may 2019 | 25 may 2019 |
| Test Case BA approval | 25 may 2019 | 25 may 2019 |
| Test Execution | |  |  | | --- | --- | | From | To | | 25 may 2019 | 26 may 2019 | | |  |  | | --- | --- | | From | To | | 25 may 2019 | 26 may 2019 | |
| Test UAT Signoff | 26 may 2019 | 26 may 2019 |
| Health Check Scenario | 26 may 2019 | 26 may 2019 |
| Health Check BA Approval | 26 may 2019 | 26 may 2019 |
| Production Load | 27 may 2019 | 27 may 2019 |

1. Test Case Estimates

|  |  |  |  |
| --- | --- | --- | --- |
|  | PDs | Resources | Total |
| Test Case Creation Estimates | 2 | 5 | 10 |
| Test Execution Estimates | 1 | 5 | 5 |
| Regression Execution Estimates | - | - | - |
| Health Check Execution Estimates | 1 | 5 | 5 |

1. Testing Artifacts

|  |  |  |
| --- | --- | --- |
| Test Case |  | 25 may 2019 |
| Signoff summary |  |  |